Completing Access to Broadband (CAB) Program (Federally Funded)

Instructions for Completing Final Report for End of Construction Period

Published: Feb. 18, 2026

GENERAL INSTRUCTIONS

Pursuant to the federally funded CAB contracts, providers must submit a Final Report for End of Construction Period at the time that service is available to all locations or once construction is complete. This is part of the end of construction milestone. Once the End of Construction Report is submitted, you will have 90 calendar days to submit one final reimbursement claim against that project. All final reports should be uploaded to EBS.NC.GOV in the same manner as progress reports.

Completed Final Report for End of Construction Period must be submitted in PDF format. The reports will be publicly posted so the providers shall make every attempt to complete the report without inclusion of confidential or proprietary information. If inclusion of proprietary or confidential information is necessary, both a confidential and a redacted version of the completed report must be submitted in separate PDF files. Overly broad use of confidential and proprietary designations may result in reports being returned to the provider for revision.

Guidance on completing each section of the Final Report for End of Construction Period is provided below.

SECTION A - PROJECT INFORMATION

A.1. Provider Name: the legal name of the entity awarded CAB program funding for the project subject to final reporting requirements.

A.2. Project Contact Completing this Form: the name of the individual who is completing the final report and who should be the initial contact to address questions or concerns regarding information contained in the final report. This individual may or may not be the same person who signs the certification and attestation section of the report.

A.3. Title: the official job title of the project contact.

A.4. Primary Phone: the telephone number to be used for communicating with the project contact regarding the content of the final report.

A.5. Email: the email address to be used for communicating with the project contact regarding content of the final report.

A.6. Construction Period: the timeframe associated with the project’s entire construction period included in the final report from the execution date of the contract to the date construction was finished.

A.7. Project Agreement Number: the unique number assigned to the Project for which the end of the construction period is being reported.

A.8. Project Title: the name assigned to the project by the provider in the original project application.

A.9. Project County: the primary county in which the project is located.

A.10. Technology Type: the primary transmission medium used in the project to transmit data to and from and end user’s location (for example, fiber, coaxial, fixed wireless, etc.). Be sure to distinguish between user locations that differ in technology type.

SECTION B - PROJECT SUMMARY

B.1. Accomplishments: Provide a description of activities that your organization achieved because of the project during the construction/deployment period as well as impacts that the project has had on its local community. This description should be a summary of the project that would be useful to public leaders interested in the successes of the project and/or useful to the Broadband Infrastructure Office in preparing a press release or a report on the CAB program.

B.2. Payment Requests: Specify, by selecting “Yes” or “No”, to indicate whether all payment requests, including the final request, have been submitted for reimbursement.

B.2.1 Explanation of no final payment request: If the response to section B.2 is “No,” please provide an explanation of why the final request has not been submitted and when the final claim can be anticipated. If you intend to submit a final budget revision, please state that in this section. Any final budget revisions must be submitted and approved by NCDIT prior to the creation of a final payment request.

B.3. Confirmation of Provision of Service: Specify, by selecting “Yes” or “No”, if terrestrial broadband service is available from the provider at any location(s) included in the project. In this context, broadband service is available if service can reliably meet or exceed speeds of 100 Mbps download and 100 Mbps upload and can be provided immediately or within 10 days of a customer request and without cost to the customer other than standard connection fees.

B.3.1. Explanation of limitations: If the response to section B.3. is “No”, provide an explanation of why broadband service is not available from the provider to all locations included in the project, and identify all locations that to which service is not available. Please designate locations as households, businesses, or Community Anchor Institutions.

B.4.1. Final number of project locations*:

B.4.1a CAB Residential Locations with broadband available: The contracted quantity of residential locations to which broadband service is available from the provider.

*For providers where the awarded locations have been amended and reduced to reflect mapping errors, reduced locations do not need to be reported upon. Please only include those locations agreed upon and finalized with the Broadband Infrastructure Office.

B.4.1b CAB Businesses Locations with broadband available: The contracted quantity of business locations to which broadband service is available from the provider.

B.4.1c Community Anchor Institution (“CAI”) Locations with broadband available: The contracted quantity of business locations, which the provider has identified as CAIs in nature, to which broadband service is available from the provider. A CAI is defined as an entity, such as a school, library, health clinic, health center, hospital or other medical provider, public safety entity, institution of higher education, public housing organization, or community support organization that facilitates greater use of broadband service by vulnerable populations, including, but not limited to, low-income individuals, unemployed individuals, children, the incarcerated, and aged individuals. If CAIs are being reported, please provide additional documentation identifying the name of the CAIs being reported as served.

B.4.2. Final number of fiber miles: The quantity of final fiber miles built to provide accessibility to the final number of locations for the CAB project.

B.5. Mapping Data: Specify, by selecting “Yes” or “No”, reflecting if your organization has submitted mapping data sufficient to identify all locations served and infrastructure built for this project as required in the CAB decision memos. If the response to section B.5. is “Yes”, please submit the mapping data file referenced in the original application or subsequent amendment identifying the locations that have access to broadband because of the CAB program. This file must be in exact format as that of the “.csv” mapping file provided by the Broadband Infrastructure Office via email at the inception of the project. Also, the mapping file must classify each location by type.

B.5.1. Response on limitations: If the response to section B.5. is “No”, provide a response that details why your organization cannot certify the locations in the data file referenced during the application phase or subsequent amendments or why the referenced locations do not have access to broadband.

B.6. Confirmation of Base Speed: must reflect the provider’s base speed as required in the provider’s CAB agreement. Following this, specify, by selecting “Yes” or “No”, if the current actual base speed being offered at the end of the construction/deployment period is available to all serviceable locations of the project.

B.6.1 Response on required base speed: If the response to section B.6. is “No”, provide an explanation of (1) why the required base speed is not being provided, and (2) a list of all locations where the base speed is not being provided. Please designate locations as households, businesses, or Community Anchor Institutions.

B.6.2. Speeds, Data Caps, and Cost: List details on broadband access plans that your organization will/does provide to locations served as a result of the project including the advertised speed (download/upload) of each plan, estimated typical speed available (download/upload) of each plan, any data caps of each plan, average subscriber cost per month for each plan, and the total number of current subscribers for each plan.

B.6.2a CAB Households: Information on the broadband access plans that your organization provides for the use of CAB Households.

B.6.2b CAB Businesses: Information on the broadband access plans that your organization provides for the use of CAB Businesses.

B.6.2c CAB “CAIs”: Information on the broadband access plans that your organization provides for the use of any CAB Community Anchor Institutions.

B.7. Adoption Efforts: Provide a description of the efforts your organization has made to promote service adoption to CAB locations, including low-cost offerings for potentially eligible subscribers in the project service area.

B.8. Project Expenditures: Provide project expenditures as identified below.

B.8.1. Project Expense Category: must reflect the expense line items identified in the submitted Project Budget. Additional rows may be added as necessary to the Project Expenditures table.

B.8.2. Total Project Budget Amount: must reflect the total Project Budget by category, as reflected in the submitted Project Budget.

B.8.3. Total Expenditures since the Last Progress Reporting Period: must reflect the provider’s total eligible project expenditures actually incurred since the last Progress Reporting Period, regardless of whether the provider has submitted any reimbursement request for any portion of the expenditures incurred in the last Progress Reporting Period.

B.8.4. Total Expenditures Cumulative to Date: must reflect the provider’s total eligible project expenditures actually incurred through the end of the entire Construction Period, regardless of whether the provider has already submitted any reimbursement request for any portion of these expenditures.

B.8.5. Justification: provide an explanation for any project expenditures that have exceeded the Project Budget by Expense Category.

B.8.6. Total Cost Per Location: Provide the actual cost per location. Figures reported in sections B.4.2 “Final number of locations” and B.9 “Project Expenditures” should correspond to the reported total cost per location.

SECTION C - OTHER

C.1. Submission of Broadband Data: Specify, by selecting “Yes” or “No”, if your organization is providing a copy of your next submission of broadband data to the FCC, including the associated certification.

C.1.1 Explanation of “no” response: If the response to section C.1 is “No”, provide an explanation of why your organization will not be providing your next submission of broadband data to the FCC, including the associated certification, as well as a description of how your organization will provide evidence consistent with the Federal Communications Commission attestation that the proposed minimum upstream and minimum downstream broadband speeds identified in the Application have been met.

SECTION D – PROVIDER CERTIFICATION & ATTESTATION

This section must be completed by the Authorized Representative of the provider and be notarized. The Authorized Representative should be an individual who has the knowledge and authority to certify the accuracy of the report and representations contained therein. This individual may or may not be the same as the project contact identified on the first page of the report.